CoreConduit Build Plan — Addendum

Project SIGNAL

Phase 6 — Constrained RAG Assistant

A retrieval-grounded assistant for the Pi 5 community build. Every answer is a summary of retrieved ZIM passages with citations. No free generation, no model-as-knowledge-source, no answers in safety-critical domains without source-link fallback. This addendum extends the SIGNAL build plan with the work needed to add this layer without compromising the project's verifiability invariants.

Target: Raspberry Pi 5 (8GB) — community profile only    Status: v1.1 candidate, gated on Phase 5 stability

# 1. Design Thesis

The assistant exists to bridge two gaps the static library can't close on its own: people don't always know the right keyword to search, and they don't always have time to read a 4,000-word article when they need three steps. Those are retrieval and summarization problems, not knowledge problems.

Therefore the model is treated as a writing engine over a fixed corpus, not as a source of facts. The corpus is the authority; the model is a courteous re-voicer of the corpus. Everything in this addendum follows from that one decision.

Brand alignment  This is the deployment-context principle from "The Audit Trail" expressed as architecture: the same model that's irresponsible as an oracle is responsible as a constrained retrieval layer. The difference is not the weights, it's the surrounding system.

### Three rules the assistant must obey

- Grounded or silent. If retrieval returns nothing above a confidence threshold, the assistant refuses to answer and links to manual search instead.

- Cited or silent. Every claim in the response maps to a specific retrieved passage, surfaced in the UI as a clickable source.

- Deferential on the dangerous stuff. Safety-critical domains (drug dosing, severe trauma, high voltage, structural, chemical) return the source passage verbatim with a banner, not a paraphrase.

# 2. Architecture

Three new services on top of the existing SIGNAL stack. None of them touch the AP, captive portal, or Kiwix paths — the assistant degrades gracefully and the rest of the device continues working if it's disabled.

### New components

| Component | What it does | Where it runs |
| --- | --- | --- |
| signal-index | Builds embeddings + BM25 index from ZIMs at bake time | Workstation, not the Pi |
| signal-retrieve | Hybrid retrieval (BM25 + vector) over indexed chunks | Pi, 127.0.0.1:8100 |
| signal-assist | llama.cpp server + safety classifier + prompt scaffold | Pi, 127.0.0.1:8200 |

### Request flow

- User opens the Ask tile on the landing page. The tile is labeled "Search the library with help from a small assistant" — never "AI", never "chat".

- Query goes to signal-retrieve. It runs BM25 + vector search over the indexed ZIM chunks, returns the top-K passages with source metadata.

- Query and passages go to signal-assist. A safety classifier first decides whether the query is in a deferral domain (medical dosing, trauma, electrical above 12V, structural, chemical synthesis).

- If deferral: the top passage is returned verbatim with a red banner. No model invocation.

- Otherwise: a tightly-scoped prompt asks the model to summarize only the retrieved passages, with inline citation markers.

- Output is post-processed: every cited claim must map to a retrieved passage ID, or the claim is stripped. The UI renders the answer with hover-able source chips.

### Port map additions

8100/tcp signal-retrieve  localhost only — hybrid retrieval API
8200/tcp signal-assist    localhost only — model server + scaffolding
# nginx adds:
#   /api/ask        → signal-assist:8200
#   /api/retrieve   → signal-retrieve:8100  (debug only, gated)

# 3. Model Selection

Pick on three axes: small enough to fit in RAM with a usable context window, instruction-tuned for summarization, and permissively licensed for redistribution in an MIT-licensed project. Recommended starting candidates below — these are concrete suggestions, not endorsements; verify current licenses and benchmarks before shipping.

| Model | Params | Q4 size | Context | Notes |
| --- | --- | --- | --- | --- |
| Qwen2.5 1.5B Instruct | 1.5B | ~1.0 GB | 32K | Strong summarization for size; Apache 2.0 |
| Phi-3.5-mini Instruct | 3.8B | ~2.3 GB | 128K | Better reasoning; MIT; tighter RAM |
| Llama 3.2 3B Instruct | 3B | ~2.0 GB | 128K | Strong English; Llama Community License — review |
| Gemma 2 2B | 2B | ~1.5 GB | 8K | Permissive Gemma license; smaller context |

### Embedding model

- Recommended: BAAI/bge-small-en-v1.5 (~130 MB, 384 dims, MIT). Strong retrieval for size, runs comfortably on a Pi 5.

- Encoded query latency on Pi 5: ~30–80 ms per query — fast enough for an interactive feel.

### Quantization & runtime

- Runtime: llama.cpp built with NEON optimizations for ARMv8. Use the HTTP server mode.

- Quantization: Q4_K_M as default. Q5_K_M if RAM headroom allows. Avoid Q3 — quality cliff for summarization.

- Expect 4–10 tokens/sec on a Pi 5 with Q4 1.5B–3B models. Acceptable for short cited summaries (target answer length: ≤ 200 tokens).

Decision  Default ship target: Qwen2.5 1.5B Instruct at Q4_K_M, plus bge-small-en for embeddings. Together: ~1.2 GB on disk, ~1.5 GB resident RAM with context. Leaves room on a Pi 5 8GB for Kiwix, nginx, FastAPI, and OS without swap pressure.

# 4. Indexing Pipeline (Bake Time)

Indexing happens on a workstation, not on the Pi. The Pi receives a pre-built index in /var/lib/signal/index. This is non-negotiable: indexing a Wikipedia ZIM on a Pi 5 would take many hours and thrash the SD card.

### Steps

- Read each ZIM via libzim Python bindings. Iterate articles, skip redirects and templates.

- Chunk by semantic boundary (section headings), with a hard cap of ~800 tokens per chunk and a 100-token overlap. Preserve article title, ZIM source, and a stable chunk ID.

- Compute embeddings in batches using bge-small-en on a workstation GPU or CPU.

- Build a BM25 index in parallel — retrieval will be hybrid (sparse + dense). Recommended: a lightweight library or a self-contained index format. Avoid heavyweight servers.

- Store vectors in a compact format (HNSW via faiss or hnswlib; or a flat shard if dataset is small).

- Emit a manifest with: ZIM file, chunk count, index size, embedding model + version, BM25 params, build timestamp, sha256 of artifacts.

### On-Pi index layout

/var/lib/signal/index/
├── manifest.yaml
├── chunks.sqlite        # chunk_id → {text, title, zim, anchor}
├── bm25/                # serialized sparse index
├── vectors.hnsw         # HNSW graph
└── safety/
    ├── deferral_terms.txt
    └── classifier.onnx  # tiny intent classifier (optional)

Storage budget  Rough sizing for ~3M chunks (Wikipedia no-images + WikiHow + medical refs): chunks.sqlite ~4 GB, vectors ~5 GB at fp16, BM25 ~1 GB. Total ~10 GB on top of the ZIMs themselves. Plan storage accordingly — a 256 GB SSD is the comfortable floor for the assistant-enabled build.

# 5. Retrieval Design

Hybrid retrieval beats either approach alone on this kind of mixed-domain corpus. The implementation is small enough to live in one Python module.

### Query path

- Normalize the query (lowercase, strip punctuation, expand obvious abbreviations like "BP" → "blood pressure").

- Run BM25 with top_k=40.

- Encode query with bge-small-en, run HNSW search with top_k=40.

- Reciprocal rank fusion to merge the two lists into a single top_k=20.

- Apply a diversity filter: at most 3 chunks from any single article.

- Re-rank the final 8–12 by a cheap cross-encoder if RAM allows; otherwise return RRF order.

### Confidence threshold

- If the top fused score is below threshold T (calibrate empirically — start at the 25th percentile of held-out queries), return a "low confidence" response.

- Low-confidence response: no model call. The UI shows "I couldn't find a strong match. Try searching the library directly:" followed by the top three article titles as links into Kiwix.

### Why this matters

The threshold is the single most important safety knob. A confident-sounding answer to a poorly-matched query is the dominant failure mode for RAG systems. Tuning T conservatively means more "I don't know"s, which is the right tradeoff for this device.

# 6. Safety Classifier & Deferral Domains

Before any model call, the query passes through a deferral classifier. If it lands in a deferral domain, the user sees the source passage verbatim with a banner — no summarization, no paraphrase, no model invocation.

### Deferral domains

| Domain | Why deferred | Examples |
| --- | --- | --- |
| Drug dosing | Hallucinated numbers are lethal | "how much ibuprofen for a 5-year-old" |
| Severe trauma | Procedure order matters; paraphrase loses critical steps | "tourniquet placement", "sucking chest wound" |
| Electrical >12V | Mains and battery banks injure and kill | "wire 240V outlet", "large LiFePO4 bank" |
| Structural | Load math errors collapse buildings | "can this beam hold", "retaining wall" |
| Chemical mixing | Improvised chemistry produces toxic gases | "bleach and ammonia", "improvised disinfectant" |
| Firearms / explosives | Out of scope for the device entirely | any query in this domain |

### Implementation

- Start with a keyword + regex deferral list, hand-curated. Cheap, transparent, and auditable.

- Layer a small ONNX intent classifier on top in v1.2 if false negatives prove problematic. Keep the keyword layer always-on as a backstop.

- Log every deferral decision (locally, ring buffer, no exfiltration) so the classifier can be improved between builds.

UI for deferral  Red top banner: "This is a high-stakes topic. Showing the source passage as written, without paraphrase." Below: the verbatim chunk with source link. Above the banner: a one-line reminder that the device is not a substitute for emergency services. This is the same pattern the blog series argued for — let the human do the synthesis when the stakes are highest.

# 7. Prompt Scaffold

The prompt is the second-most-important safety knob after the retrieval threshold. Keep it short, declarative, and tested. The version below is a starting point — iterate against a held-out eval set.

### System prompt (canonical)

You summarize passages from an offline library for a reader who
may be under stress and without internet access.
Rules you must follow:
1. Use only the numbered PASSAGES below. Do not add facts from
   memory. If the passages don't answer the question, say so.
2. Cite every claim with the passage number in square brackets,
   like [2]. Multiple sources: [1][3].
3. Keep the answer under 150 words. Prefer numbered steps for
   procedures.
4. If the question is about drug doses, severe injury, high
   voltage, structural load, or chemical mixing, respond ONLY
   with: "DEFER_TO_SOURCE" — nothing else.
5. Plain language. No hedging filler. No "I'm an AI".

### User turn template

QUESTION: {user_query}
PASSAGES:
[1] (from "{title_1}", {zim_1}) {chunk_text_1}
[2] (from "{title_2}", {zim_2}) {chunk_text_2}
...
[K] (from "{title_K}", {zim_K}) {chunk_text_K}
Answer using only these passages. Cite with [n].

### Post-processing

- Parse citations. Every [n] must reference a passage that was actually in the prompt; strip any others.

- Validate: at least 60% of sentences carry a citation. If not, downgrade to a "see source" response.

- If the response contains DEFER_TO_SOURCE, switch to the verbatim deferral path.

- Strip any URLs the model invents — the only links in the final UI come from chunk metadata.

# 8. UI Integration

The assistant is a single new tile on the landing page, deliberately not the first one. The library tiles stay primary. The Ask tile is described in plain language and consistently labeled as a search helper, not a chatbot.

### Tile copy

Ask  Search the library with help from a small assistant. It summarizes articles and shows its sources. It can't answer drug-dose, electrical, or trauma questions — those go to the source passage directly.

### Answer view

- Top: the question, in plain text, exactly as submitted.

- Body: the answer with inline citation chips. Each chip is a button that opens the source passage in Kiwix in a new tab.

- Footer: "How this answer was made" expander — shows model name, retrieval scores, and all chunks the model received. Transparency by default.

- Persistent disclaimer below the footer: "This is a summary of offline library content. It is not medical, legal, or emergency advice."

### Deferral view

- Red banner (as specified in Section 6).

- Source passage verbatim with monospace styling to make clear it's quoted, not paraphrased.

- Big button: "Open full article".

### Accessibility

- High-contrast and large-text toggles inherit from Phase 4.

- Citation chips are keyboard-navigable and screen-reader-labeled with the source title.

- Answers render progressively (streamed) so users on slow phones see text appearing rather than a spinner.

# 9. Repository Additions

New paths added by Phase 6, on top of the layout in the main build plan:

coreconduit-signal/
├── assistant/
│   ├── pyproject.toml
│   ├── signal_retrieve/
│   │   ├── __init__.py
│   │   ├── main.py            # FastAPI service on :8100
│   │   ├── hybrid.py          # BM25 + vector fusion
│   │   ├── chunks.py          # sqlite + chunk lookup
│   │   └── tests/
│   ├── signal_assist/
│   │   ├── __init__.py
│   │   ├── main.py            # FastAPI service on :8200
│   │   ├── safety.py          # deferral classifier
│   │   ├── prompt.py          # system + user templates
│   │   ├── postprocess.py     # citation validation
│   │   └── tests/
│   └── README.md
├── indexer/
│   ├── build_index.py         # workstation, builds /var/lib/signal/index
│   ├── chunk.py
│   ├── embed.py
│   └── manifest.py
├── models/
│   ├── fetch_models.sh        # downloads + sha256-verifies model files
│   └── manifest.yaml          # model name, quant, license, sha256
├── systemd/
│   ├── signal-retrieve.service
│   └── signal-assist.service
└── web/public/
    ├── ask.html               # Ask tile target
    └── assets/js/ask.js

# 10. Phased Build (Phase 6 Sub-phases)

Five sub-phases. Same discipline as the main plan: tagged commits, acceptance criteria, no advancing until tests pass. Eval-driven from sub-phase 2 onward.

## 6.1 — Indexer & retrieval

- Build chunker, embedding pipeline, BM25 index, HNSW index on a workstation.

- Stand up signal-retrieve on the Pi; serve /retrieve?q=... returning ranked chunks with scores.

- Acceptance: 100 hand-curated queries achieve mean reciprocal rank ≥ 0.6 against gold passages.

## 6.2 — Eval harness

- Build a held-out eval set of ~200 questions spanning encyclopedia, how-to, medical, and "should defer" categories.

- Metrics: retrieval MRR@10, answer faithfulness (LLM-judged on a workstation, not on the Pi), deferral precision/recall.

- Acceptance: harness runs against any commit, reports a single summary number, gates merges.

## 6.3 — Safety classifier

- Implement the keyword + regex deferral list (Section 6).

- Wire it into a stub assistant that only does deferral — no model yet.

- Acceptance: ≥ 99% recall on the "should defer" eval slice, ≤ 5% false-defer on the general slice.

## 6.4 — Model integration

- Bundle llama.cpp server, ship the Q4 model via fetch_models.sh (sha256-verified).

- Implement prompt scaffold and post-processing pipeline.

- Acceptance: end-to-end answer latency ≤ 8 seconds on Pi 5 for an in-corpus query; faithfulness ≥ 0.85 on eval.

## 6.5 — UI & polish

- Ship ask.html and ask.js with streaming, citation chips, and the "How this answer was made" expander.

- Disable the assistant tile if signal-assist is not running (graceful degradation).

- Acceptance: a fresh community-build image boots, broadcasts SSID, captive-portal works, library serves, Ask tile answers within 10 seconds with citations on the eval set.

# 11. RAG-Specific Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Confident hallucination on a real query | Wrong answer in a stress moment | Citation validation, faithfulness threshold, conservative retrieval cutoff |
| Deferral classifier misses an edge case | Paraphrased dosing advice | Layered defense: keyword list always on; verbatim passage even on near-miss; eval gates |
| Index drift vs ZIM updates | Stale answers next to fresh articles | Manifest binds index to ZIM sha256s; index rebuild required on ZIM swap |
| Latency spikes when CPU is shared with Kiwix | Users abandon the Ask tile | nice/ionice the assistant service; cap llama.cpp threads at 3 of 4 cores |
| Thermal throttle under sustained use | Tokens/sec collapses | Heatsink mandatory on community profile; status surfaces throttling |
| Model license drift | Redistribution issues | fetch_models.sh downloads at first run; project ships no model weights itself |
| Prompt injection via crafted ZIM | Model ignores rules | Treat retrieved text as untrusted; strict template; output validator |

# 12. Open Questions

- Ship the assistant disabled by default on the community image, with a toggle? Defaulting off means the device's primary mode stays "trustworthy library" and the assistant is an opt-in capability.

- Model fetching: bake into the image (large, simple) or fetch on first boot (small image, requires one-time internet at provisioning)? Recommend fetch-on-provision to keep the image distributable.

- Cross-encoder reranker: worth the RAM and latency, or stop at RRF? Run the eval both ways before committing.

- Voice input: out of scope for v1.1, but should the API shape accommodate it for v1.2?

- Eval set ownership: hand-curate internally vs. open-source the eval set so the broader Kiwix/prepper community can contribute test cases? The latter aligns with CoreConduit's open-source posture but slows the first release.

# 13. Blog & Narrative Hook

This phase is a natural worked example for two of the queued blog topics: "Small Models, Big Jobs" (the architecture as a case study) and "The Agent You Can Trust" (the deferral pattern, citation validation, and conservative thresholding as concrete trust-building primitives).

The story arc writes itself: an offline LLM in a survival kit sounds reckless until you walk through what "deployment context as a first-class concern" looks like in code. The same model that would be irresponsible as a free-form oracle becomes responsible when boxed in by retrieval, citation, deferral, and an unambiguous UI label. That's the thesis from the Audit Trail piece, applied.

Suggested framing  "We put a language model in a Faraday-cage-friendly survival kit. Here's every guardrail we added, and why each one is load-bearing." Show the architecture diagram, the deferral classifier, the prompt scaffold, and one screenshot of a deferred answer next to a summarized answer. That's the post.